Sprint for “Automatic Answer Checker”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module3  (Department) | 1.Form design and table design  2.Login coding  3.Questions and answer key uploading coding  4.Staff registration coding | - | 18 hr | 10/04/2019 | 12/04/2019 | Personal Matters |
| Module 2  (Student) | 1.Login coding  2.Student registration form design and table design  3. Student registration coding | - | 12 hr | 10/04/2019 | 12/04/2019 | Personal Matters |