Sprint for “Automatic Answer Checker”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (Admin) | 1.Login form Design and coding  2.Course Adding form design and coding  3.Subject adding form design  4. Student Approval coding | - | 13 hr | 03/04/2019 | 03/04/2019 |  |
| Module 2  (Exam Controller) | 1.Login coding  2.Subject adding coding  3. Exam controller registration form design and coding  4.Notification adding coding | - | 17 hr | 03/04/2019 | 03/04/2019 |  |