|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module2  (Exam Controller) | 1. Add exam form and table design and coding  2.Upload time table form design and table design and coding  3.Questions approval coding  4.Result publish coding | - | 20 hr | 17/04/2019 | 27/04/2019 |  |
|  |  |  |  |  |  |  |
| Module 3  (Department)  Module 4  (Student) | 1.Upload hall ticket form design and coding  2.view time table coding | - | 10 hr | 17/04/2019 | 27/04/2019 |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |